🏗️ Event-Driven DIS Modernization Architecture

POC Roadmap

Day 1 – Setup

- Create Angular frontend with a simple donor check-in form.

- Deploy AWS API Gateway to route requests securely.

- Build a .NET Core Producer Service that accepts donor actions and publishes events.

Day 2 – Event Bus

- Install and configure Kafka locally (or use AWS MSK).

- Alternatively, set up AWS SQS queue.

- Implement producer logic in .NET Core:

Day 3 – Consumer Services

- Create Donor Service in .NET Core: consumes events, updates AWS RDS.

- Create Notification Service: consumes events, sends SMS/email via AWS SNS.

- Create Compliance Service: logs events for audit trail.

Day 4 – AWS RDS Integration

- Provision AWS RDS (PostgreSQL/MySQL).

- Define schema:

sql

CREATE TABLE Donors (

DonorId VARCHAR(50) PRIMARY KEY,

Name VARCHAR(100),

Status VARCHAR(50),

LastCheckIn TIMESTAMP

);

- Consumer updates donor records in real time.

Day 5 – Notifications

- Configure AWS SNS topic for donor alerts.

- Subscribe email/SMS endpoints.

- Consumer publishes notification events:

Day 6 – Monitoring & Observability

- Enable AWS CloudWatch metrics for queues, RDS, and Lambda.

- Add structured logging in .NET Core with Serilog.

- Implement dead-letter queues for failed messages.

- Apply Monitoring Driven Development (MDD): embed metrics in code.

Day 7 – End-to-End Demo

- Donor submits check-in via Angular.

- API Gateway → .NET Core Producer → Kafka/SQS.

- Consumers update RDS, send notifications, log compliance.

- Verify real-time updates in DB and notifications.

- Show CloudWatch dashboard for monitoring.