Project Description - The Flex Point Archive application (FPA) provides archive access to historical financial data, specifically Transaction and Invoice data. It is responsible for retrieving legacy Transaction and Invoice records, while newer data is managed through other applications. The scope includes retrieval of Transaction data, retrieval of existing Invoices, and generation of new Invoices. Flex point Archive is hosted on AWS, leveraging Amazon OpenSearch Service for search capabilities and Amazon ECS / AWS Fargate for containerized hosting. It uses a combination of Amazon S3 and Amazon RDS (SQL Server) for data storage.

Requirement - This app is deployed in aws and the invoice will be retrieval using .net core apis and it will display in UI in reactjs app. With this setup I need a poc plan to practice the above project for my learning purpose with free tier plan. Give step by step implementation instructions withe each services explanation, why we need it? Assume this should be as the mid size level application around 500 users will use it concurrently from different regions. For example one user will be from India, another user will be from UK.

Architecture Overview

Your application will use these AWS services:

- Amazon S3: Document storage and static website hosting

- Amazon RDS (SQL Server Express): Relational database for structured data

- Amazon OpenSearch Service: Search capabilities for invoices/transactions

- Amazon ECS with Fargate: Containerized .NET Core API hosting

- Amazon CloudFront: Global content delivery

- Amazon API Gateway: API management and throttling

- AWS Lambda: Serverless functions for data processing

- Amazon Cognito: User authentication

Step-by-Step Implementation

Phase 1: Core Infrastructure Setup

Step 1: Create VPC and Networking

Why needed: Secure network isolation for your resources across multiple availability zones.

- Navigate to VPC Console

- Create VPC with:

  - CIDR: 10.0.0.0/16

  - Public subnets: 10.0.1.0/24, 10.0.2.0/24 (for load balancers)

  - Private subnets: 10.0.3.0/24, 10.0.4.0/24 (for ECS tasks, RDS)

- Create Internet Gateway and NAT Gateway

- Configure route tables

Step 2: Set Up Amazon RDS (SQL Server Express)

Why needed: Stores structured transaction and invoice data with ACID compliance.

- Go to RDS Console

- Create SQL Server Express instance:

  - Instance class: db.t3.micro (Free Tier eligible)

  - Storage: 20 GB (Free Tier limit)

  - Multi-AZ: No (to stay within Free Tier)

  - VPC: Place in private subnets

  - Security group: Allow port 1433 from ECS security group

Step 3: Configure Amazon S3 Buckets

Why needed: Cost-effective storage for documents, static assets, and application artifacts.

- Access S3 Console

- Create buckets:

  - fpa-documents-{region}

: For invoice/transaction documents

  - fpa-static-assets

: For React.js application files

  - fpa-backups

: For database backups

- Configure lifecycle policies for cost optimization

- Enable versioning for document bucket

Phase 2: Search and API Layer

Step 4: Set Up Amazon OpenSearch Service

Why needed: Provides fast full-text search capabilities for historical financial data.

Free Tier Limitation: OpenSearch Service has limited free tier. For POC, use:

- Go to OpenSearch Console

- Create domain with:

  - Instance type: t3.small.search (smallest available)

  - Single node (for cost optimization)

  - EBS storage: 10 GB

  - VPC deployment in private subnets

  - Fine-grained access control enabled

Alternative for Free Tier: Consider using Amazon OpenSearch Serverless for pay-per-use pricing.

Step 5: Create ECS Cluster for .NET Core API

Why needed: Scalable, managed container hosting for your .NET Core APIs.

- Navigate to ECS Console

- Create Fargate cluster:

  - Name:

fpa-api-cluster

  - VPC: Use created VPC

  - Subnets: Private subnets

- Create task definition:

  - CPU: 256 (.25 vCPU)

  - Memory: 512 MB

  - Container image: Your .NET Core API

- Create service with:

  - Desired count: 2 (for high availability)

  - Load balancer integration

Step 6: Set Up Application Load Balancer

Why needed: Distributes traffic across multiple API instances and provides SSL termination.

- Go to EC2 Load Balancer Console

- Create Application Load Balancer:

  - Scheme: Internet-facing

  - Subnets: Public subnets

  - Security group: Allow HTTPS (443) and HTTP (80)

  - Target group: ECS service

Phase 3: Global Distribution and Authentication

Step 7: Configure Amazon CloudFront

Why needed: Global content delivery for users in India, UK, and other regions with caching and performance optimization.

- Access CloudFront Console

- Create distribution:

  - Origin: S3 bucket for React app

  - Behaviors:

    - /api/*

→ ALB origin

    - /*

→ S3 origin

  - Price class: Use only US, Canada, Europe (cost optimization)

  - SSL certificate: Use CloudFront default

Step 8: Set Up Amazon Cognito

Why needed: Managed user authentication and authorization for 500 concurrent users.

- Go to Cognito Console

- Create User Pool:

  - Sign-in options: Email

  - Password policy: Configure as needed

  - MFA: Optional (recommended for production)

- Create App Client for React.js application

- Configure hosted UI for authentication

Step 9: Create API Gateway

Why needed: API management, throttling, and monitoring for your .NET Core APIs.

- Navigate to API Gateway Console

- Create REST API:

  - Integration: HTTP proxy to ALB

  - Authorizer: Cognito User Pool

  - Throttling: 1000 requests/second

  - Caching: Enable for GET requests

Phase 4: Application Deployment

Step 10: Deploy React.js Frontend

Why needed: User interface for accessing invoice and transaction data.

- Build React.js application with:

  - API endpoints pointing to API Gateway

  - Cognito authentication integration

  - Responsive design for global users

- Upload to S3 bucket

- Configure CloudFront to serve from S3

Step 11: Deploy .NET Core API

Why needed: Business logic layer for data retrieval and invoice generation.

- Create Docker image with:

  - .NET Core API

  - Connection strings for RDS and OpenSearch

  - Health check endpoints

- Push to Amazon ECR

- Update ECS task definition

- Deploy to ECS service

Phase 5: Data Integration and Search

Step 12: Data Migration and Indexing

Why needed: Populate OpenSearch with searchable transaction and invoice data.

- Create Lambda function for data processing:

  - Runtime: .NET 6 or Python 3.9

  - Memory: 512 MB

  - Timeout: 15 minutes

- Implement bulk indexing to OpenSearch

- Set up S3 event triggers for new documents

Step 13: Configure Search Functionality

Why needed: Enable fast retrieval of historical financial data.

- Create OpenSearch indices:

  - transactions-index

: For transaction data

  - invoices-index

: For invoice data

- Configure mappings and analyzers

- Implement search APIs in .NET Core application

Phase 6: Monitoring and Optimization

Step 14: Set Up CloudWatch Monitoring

Why needed: Monitor application performance and user experience across regions.

- Go to CloudWatch Console

- Create dashboards for:

  - API response times

  - ECS task health

  - RDS performance

  - OpenSearch cluster metrics

- Set up alarms for critical metrics

Step 15: Implement Auto Scaling

Why needed: Handle varying load from 500 concurrent users efficiently.

- Configure ECS service auto scaling:

  - Target CPU utilization: 70%

  - Min capacity: 2

  - Max capacity: 10

- Set up RDS read replicas if needed

- Configure API Gateway caching

Free Tier Considerations and Cost Optimization

Services Within Free Tier:

- S3: 5 GB storage, 20,000 GET requests

- RDS: 750 hours of db.t3.micro, 20 GB storage

- Lambda: 1M requests, 400,000 GB-seconds

- CloudFront: 1 TB data transfer, 10M requests

- API Gateway: 1M API calls

Services with Limited Free Tier:

- ECS Fargate: Pay per vCPU/memory hour

- OpenSearch: Limited free tier, consider Serverless

- NAT Gateway: $45/month (consider alternatives)

Cost Optimization Tips:

- Use OpenSearch Serverless instead of provisioned

- Implement S3 lifecycle policies

- Use CloudFront caching aggressively

- Schedule ECS tasks to scale down during low usage

- Use Reserved Instances for predictable workloads

Regional Deployment Strategy

For users in India and UK:

- Deploy primary stack in us-east-1 (lowest cost)

- Use CloudFront for global content delivery

- Consider RDS read replicas in eu-west-1 and ap-south-1 for read-heavy workloads

- Implement Route 53 health checks for failover

This architecture provides a scalable foundation for your Flex Point Archive application while maximizing Free Tier usage and preparing for production deployment.

Sources

Cost effective AWS OpenSearch service for development | AWS re:Post

Build a multi-tenant serverless architecture in Amazon OpenSearch Service - AWS Prescriptive Guidance

Amazon OpenSearch Service 101: Create your first search application with OpenSearch | AWS Big Data Blog

AWS services in this solution - Workload Discovery on AWS

AWS Services - Spatial Data Management on AWS

AWS services in this solution - Innovation Sandbox on AWS

Managing Amazon OpenSearch UI infrastructure as code with AWS CDK | AWS Big Data Blog

Backend - Distributed Load Testing on AWS

Open-Source Search Engine - Amazon OpenSearch Service Managed Service - AWS

Build a scalable containerized web application on AWS using the MERN stack with Amazon Q Developer – Part 1 | Artificial Intelligence