JIRA-Style Roadmap for Logistics & Shipping POCs

Phase 1: Local Backend Foundation (Week 1–2)

Epic: Backend Setup

- Feature: Database Design

  - Story: Create Orders, Payments, Shipments tables with relationships.

  - Story: Implement EF Core migrations and seed sample data.

- Feature: Authentication & Authorization

  - Story: Implement ASP.NET Core Identity for local login/registration.

  - Story: Add role-based authorization (Admin, Customer, Operator).

  - Story: Prepare integration with Azure Entra ID.

- Feature: Middleware & Filters

  - Story: Add logging middleware for request/response tracking.

  - Story: Implement exception handling middleware.

  - Story: Create validation and authorization filters.

- Feature: Parallel Programming

  - Story: Implement batch shipment updates using Task.WhenAll.

  - Story: Demonstrate async workflows for multiple orders.

Phase 2: Frontend Integration (Week 3–4)

Epic: React CRUD UI

- Feature: Basic CRUD

  - Story: Build OrderList, PaymentForm, ShipmentTracker components.

  - Story: Integrate Axios/Fetch for API calls.

  - Story: Implement Redux/Context for state management.

- Feature: Advanced Data Grid

  - Story: Integrate Material-UI DataGrid or AG Grid.

  - Story: Add server-side pagination, sorting, filtering.

  - Story: Implement search bar for quick filtering.

- Feature: React Forms

  - Story: Use React Hook Form/Formik for order capture.

  - Story: Add validation rules (quantity, payment method).

  - Story: Implement optimistic UI updates.

- Feature: Performance Optimization

  - Story: Use React.memo and useCallback to reduce re-renders.

  - Story: Implement virtualized lists for large datasets.

  - Story: Lazy-load components for faster initial load.

Epic: Angular Alternative

- Feature: Angular CRUD

  - Story: Create Angular Material Table with pagination, sorting, filtering.

  - Story: Implement Reactive Forms with validation.

  - Story: Add guards (AuthGuard, RoleGuard) for route protection.

  - Story: Add interceptors for JWT tokens and error handling.

Phase 3: Cloud Deployment (Week 5–6)

Epic: CI/CD Pipeline

- Feature: Dockerization

  - Story: Write Dockerfiles for backend and frontend.

  - Story: Test containers locally.

- Feature: GitHub Actions

  - Story: Configure pipeline to build/push images to Azure ACR.

  - Story: Deploy to AKS with Kubernetes manifests.

Epic: Azure SQL + Key Vault

- Feature: Database Migration

  - Story: Migrate local SQL DB to Azure SQL.

- Feature: Secure Secrets

  - Story: Store connection strings in Key Vault.

  - Story: Access secrets via Managed Identity.

Epic: Service Bus Integration

- Feature: Async Communication

  - Story: Implement queues for Order → Payment → Shipping.

  - Story: Test message flow across services.

Phase 4: Advanced Messaging & Orchestration (Week 7–8)

Epic: Kafka Integration

- Feature: Event Streaming

  - Story: Create topics (order-created, payment-processed, shipment-scheduled).

  - Story: Implement consumers for workflows.

  - Story: Test end-to-end event flow.

Epic: Durable Functions

- Feature: Workflow Orchestration

  - Story: Implement Durable Function for Order → Payment → Shipping → Notification.

  - Story: Add retry logic and compensation (refunds).

  - Story: Monitor orchestration with logs.

Phase 5: Design Patterns & Best Practices (Week 9–10)

Epic: Singleton & Factory

- Feature: Singleton

  - Story: Implement configuration/caching service.

- Feature: Factory

  - Story: Create shipment strategies (air, sea, road).

Epic: Observer & Strategy

- Feature: Observer

  - Story: Notify customers when shipment status changes.

- Feature: Strategy

  - Story: Apply different pricing models.

Epic: Facade & Adapter

- Feature: Facade

  - Story: Simplify backend APIs for frontend consumption.

- Feature: Adapter

  - Story: Integrate external payment gateways.

Phase 6: Optimization & Monitoring (Week 11+)

Epic: Performance & Monitoring

- Feature: Performance

  - Story: Optimize queries and caching.

  - Story: Implement API versioning.

- Feature: Monitoring

  - Story: Integrate Azure Application Insights.

  - Story: Add dashboards for metrics and logs.

- Feature: Documentation

  - Story: Write technical documentation for POCs.

  - Story: Prepare architecture diagrams.